## Project Description

The Telegram News Bot Automation System is a backend-driven tool that automates the full lifecycle of news delivery to a Telegram channel. It collects articles from predefined sources, processes and categorizes them, optionally rewrites the content for readability, and publishes them to Telegram based on configured rules.

The system includes:

- A scraping layer to fetch articles

- A processing layer to clean and classify content

- A storage layer (database) to maintain state and history

- A classification layer that classifies each news based on keywords

- A delivery layer to post content to Telegram

- An admin dashboard to control configuration and monitor activity

The goal is to build a reliable, maintainable system that can run with minimal manual intervention while giving operators control over sources, categories, and posting behavior.

## Development Plan

### Milestone Structure

The project is divided into two milestones with equal weight and comparable difficulty:

- Milestone 1 (50%): Data ingestion, storage, and classification

- Milestone 2 (50%): Content processing, posting, automation, and reliability

Both milestones are essential:

- Milestone 1 ensures data quality and system foundation

- Milestone 2 ensures execution, automation, and production readiness

## Milestone 1: Data Pipeline and Core System (50%)

### Goal

Build a stable pipeline that fetches, cleans, stores, and classifies articles, with admin control over system configuration.

### Websites

Site 1: https://cointelegraph.com

Site 2: https://blockworks.co/news

### Scope

- Project Setup

- Create modular project structure (scrapers, services, database, API, utils)

- Add environment configuration using .env

- Set up logging for debugging and monitoring

- Database Design and Setup (Supabase)

- Create tables:

  - articles

  - sources

  - categories

  - keywords

  - channels

  - logs

- Add constraints:

  - unique URL for deduplication

  - indexing on frequently queried fields

- Scraper Implementation (2 Sources Only)

- Implement scrapers for:

  - https://cointelegraph.com

  - https://blockworks.co/news

- Extract:

  - title

  - URL

  - timestamp

  - article content

  - source name

- Normalize output format across scrapers

- Data Cleaning and Normalization

- Strip HTML and unwanted elements

- Standardize timestamps

- Ensure consistent text formatting

- Deduplication Logic

- Prevent duplicate inserts using URL uniqueness

- Add optional secondary checks if needed

- Classification System

- Match article content against keyword lists

- Assign category based on matches

- Default to “Uncategorized” if no match

- API Layer (FastAPI)

- CRUD endpoints for:

  - sources

  - categories

  - keywords

  - channels

- Endpoint to fetch stored articles

- Admin Dashboard (Basic)

- Manage:

  - sources

  - categories

  - keywords

  - channels

- View stored articles (read-only)

### Deliverables

- Working scrapers for two sources

- Articles stored and categorized in database

- Duplicate prevention in place

- Admin dashboard functional

- API endpoints operational

### Success Criteria

- System consistently fetches and stores new articles

- No duplicate articles are inserted

- Categories are assigned correctly

- Admin changes are reflected without code changes

## Milestone 2: Processing, Posting, and Automation (50%)

### Goal

Build the end-to-end automation system that processes articles, posts them to Telegram, and operates reliably without manual intervention.

### Scope

- Processing Pipeline

- AI Rephrasing Integration

- Use any free ai tool API to generate concise summaries

- Ensure output is suitable for Telegram format

- Add fallback handling for API failures

- Telegram Posting Integration

- Use Telegram Bot API

- Post:

  - title

  - rephrased content

  - source link

- Handle API errors and retries

- Dispatch Logic

- Select articles eligible for posting

- Apply rules:

  - only unposted articles

  - valid categories

  - active channels

- Avoid duplicate posting

- Posting History and Logging

- Store:

  - article ID

  - channel

  - timestamp

  - status (success/failure)

- Enable traceability and debugging

- Scheduler

- Run scraping periodically (e.g., hourly)

- Configure intervals via settings

- Error Handling and Retry Logic

- Handle failures in:

  - scraping

  - AI processing

  - Telegram posting

- Implement retry with limits

- Mark persistent failures appropriately

- Monitoring and Visibility

- Log key system events

- Show posting history and failures in dashboard

- End-to-End Testing

- Validate full pipeline:

  - scrape → store → classify → process → post → log

- Test edge cases:

  - duplicates

  - missing data

  - API failures

  - inactive channels

### Deliverables

- Fully automated pipeline from scraping to posting

- AI-generated Telegram-ready content

- Reliable posting system with retry handling

- Scheduler with configurable timing

- Logging and history tracking

### Success Criteria

- System runs continuously without manual intervention

- Articles are posted correctly and only once

- Failures are handled and logged properly

- Dashboard reflects system activity accurately